|  |  |
| --- | --- |
| **Date:10/11/2014** |  |
| **Time:** | 12pm to 3.30pm |
| **Venue:** | Library Level 2 |
|  |  |
| **Attendees:** | All present |
|  |  |
| **Agenda:** | 1. Plan for Iteration 7 2. Allocate tasks |

|  |  |  |
| --- | --- | --- |
|  |  |  |

Updated project schedule and pp log.

Coding Tasks:

* Update json from UAT (Max and Aayush)

Due date: 13 Nov 2014

* Update javadocs (Yuxuan and Wu Di)

Due date: 13 Nov 2014

* Update UI (Yuxuan and Wu Di)

Due date: 13 Nov 2014

* Update Bootstrap (Max and Aayush)

Due date: 14 Nov 2014

* Debug (Yuxuan and Wu Di)

Due date: 14 Nov 2014

* Deployment (Yuxuan and Wudi)

Due date: 13 Nov 2014

* Re-deployment (Yuxuan and Wudi)

Due date: 16 Nov 2014

Non-coding tasks:

* Class Diagram – Aayush

Due date: 11 Nov 2014

* Update sequence diagram – Eva
* Due date: 15 Nov 2014
* Review and generate test cases – Eva

Due date: 12 Nov 2014

* Test systems – Eva

Due date: 13 Nov 2014

* Rehearse presentation slides - Eva

Due date: 15 Nov 2014

* Prepare presentation slides - Eva
* Review slides – Aayush

Due date: 15 Nov 2014

Prepared by,

Eva Tan

Vetted and edited by,

Yuan Yuxuan