|  |  |
| --- | --- |
| **Date:03/11/2014** |  |
| **Time:** | 1.45pm to 3.30pm |
| **Venue:** | SIS Level 2 SR 2-3 |
|  |  |
| **Attendees:** | All present |
|  |  |
| **Agenda:** | 1. Revise tasks after UAT 2. Redistribute work |

|  |  |  |
| --- | --- | --- |
|  |  |  |

We have discussed on the key issues that we will need to improve after UAT. These issues are:

1. Top K next places:

a. incorrect ranking

b. incorrect order of results

c. “%” column should be formatted to 2 decimal places

d. missing text of number of people at origin and next places

2. Automatic Group Detection

a. UI needs to be improved

b. Incorrect sorting of results

3. Group Aware Location Report

a. Incorrect results

b. missing “%” column

4. Bootstrap

a. display success table

b. check validation of date

c. check validation for location look-up

5.Update

a. display success table

6. breakdown

a. missing “%” column

The issues will be resolved in our current iteration during the tasks improve accuracy of app and improve UI from UAT.

Prepared by,

Max Chua

Vetted and edited by,

Yuan Yuxuan